## Slide 1: Microsoft Copilot IT Checklist​
Deploy Microsoft Copilot with confidence—plan, implement, adopt, manage, and improve, securely.

## Slide 2: The five-phase path
Deploy Microsoft 365 Copilot in five phases—from a secure data foundation to scaled, governed rollout.
1
Plan Get ready
Get your tenant, data, and people ready before you turn on Copilot.
2
Implement Deploy securely
Ready your apps, network, and tenant, then assign Copilot to your first users.
3
Adopt Drive early use
Bring Copilot into the flow of work and govern agents from day one.
4
Manage Track and tune
Track adoption, demonstrate value, and keep licenses with the right people.
5
Improve Scale safely
Strengthen your security posture and scale Copilot and agents with confidence.

## Slide 3: 1) Plan: Get deployment-ready
Assess readiness, secure your data foundation, and decide where Copilot could deliver value first.
Assemble your rollout team Include IT, security, governance, and your adoption lead to coordinate a secure, responsible rollout of Copilot and agents.
Identify your first cohort and use cases Choose a focused group and high-value, low-risk scenarios that give you the clearest opportunity for early impact.
Turn on audit logging Use audit logs to track and monitor activity across your Microsoft 365 environment.
Reduce oversharing Review SharePoint and OneDrive sharing, permissions, and sensitivity labels on your most-used sites.
Find guidance on securing and governing data for Copilot →
Success Criteria
First cohort and use cases chosen
Rollout team aligned from day one
Audit logging enabled and oversharing reduced

## Slide 4: 2) Implement: Configure and deploy
Get your apps, network, and tenant ready, then assign Copilot to your first users.
Check your apps and network
  Confirm that Microsoft 365 Apps are on the Current or Monthly Enterprise Channel and that your network meets the requirements.
Assign licenses by group
  Create a Microsoft Entra ID security group for your pilot and assign Copilot licenses to it.
Use the Copilot readiness page
  In the Microsoft 365 admin center, work through deployment, end-user experience, and data security settings.
Set policy controls with Cloud Policy
  Apply any feature controls you need in the admin center before you roll out Copilot to users.
Set up Copilot and assign licenses →
Success Criteria
Licenses are assigned to the pilot group
Apps and network meet requirements
Controls and guardrails are set before first use

## Slide 5: 3) Adopt: Launch to your users
Bring Copilot into the flow of work, drive early use, and govern agents from day one.
Partner with your adoption lead
  Coordinate on launch communications so they fit your broader rollout.
Make Copilot easy to find
  Show users where to find Copilot and encourage them to pin it in Teams and to their taskbar.
Turn on feedback
  Enable feedback so users can flag issues and you can spot friction early.
Govern agents from day one
  Set controls for the Agent Store and Copilot Studio.
Get the launch email template
Success Criteria
Users can find and use Copilot
Feedback is enabled
Agents controls are in place

## Slide 6: 4) Manage: Track and tune
Establish your reporting, monitor adoption, and keep licenses assigned to the right people.
Set up reporting
  Turn on the Microsoft Copilot Dashboard and the usage reports in the Microsoft 365 admin center.
Grant the right access
  Assign reporting permissions by role so leaders and IT see the views they need.
Turn data into insights
  Track activation, active usage, and agent usage across your pilots and use those trends to inform decisions.
Manage licenses
  Reassign or expand licenses as you onboard new users and teams.
Monitor adoption with Copilot reporting →
Success Criteria
Reporting is set up
The right roles have access
Activation and usage data are visible

## Slide 7: 5) Improve: Optimize and scale
Strengthen your security posture and scale Copilot and agents with confidence.
Expand your data scope
  Broaden access to content and user groups as permissions, governance controls, and adoption practices mature.
Tighten your data protections
  Continue tuning sensitivity labels, data loss prevention (DLP) policies, and oversharing controls as usage grows.
Centralize control
  Use the Copilot Control System to manage Copilot and agents as you scale.
Plan the next wave
  Use feedback and dashboard trends to choose your next cohorts.
Explore the Copilot Control System →
Success Criteria
Permissions are validated as data scope expands
Data protections are updated as usage grows
Copilot and agents are centrally governed

## Slide 8: From plan to action
Putting it all together
The five-phase path to a secure Copilot deployment:
Plan: Lay a secure, well-governed data foundation before you turn on Copilot
Implement: Ready your apps and tenant, then assign licenses to your first cohort
Adopt: Bring Copilot into the flow of work and govern agents from day one
Manage: Establish reporting, monitor adoption, and right-size your licensing
Improve: Strengthen your security posture and scale with confidence
Your next steps
Head back to the Copilot Hub:
Follow the five-phase path and take the recommended actions for each phase.
Explore the setup guide, Learn documentation, and Copilot Dashboard.
Share this checklist with your rollout team so everyone works from the same plan.