## Slide 1: OneDrive Adoption Playbook
https://adoption.microsoft.com/onedrive/

## Slide 2
The Success Factors outlined in this deck will help make sure you’re set up for a successful roll-out, no matter what your business challenges.
Throughout this deck, you will find templates to fill in whic
The Success Factors outlined in this deck will help make sure you’re set up for a successful roll-out of OneDrive.
Throughout this deck, you will find templates to help you facilitate your organization’s OneDrive adoption campaign.

## Slide 3: Adoption Success Factors
Stakeholders
Recruit executive sponsors
Empower OneDrive champions
Scenarios
Prioritize your One Drive scenarios
Measure success
Awareness
Implement OneDrive comms campaign
Execute OneDrive launch events
Training
Train end users
Ready help desk
LEARN AND REINFORCE

## Slide 4
Stakeholders

## Slide 5: Stakeholders
Executive sponsors
Communications to all staff and supporting sponsors/leadership
Act as sponsor and face to the program
Use the technology to model how employees can use it
Success Owner
Ensure business goals set for OneDrive are realized
Drive end user adoption
Champions
Scale adoption efforts across the organization
Evangelize OneDrive and its value across teams
Welcome new users and answer questions
Mott MacDonald developed a network of technology champions by engaging the employees who are most interested and enthusiastic about the new capabilities. The company makes sure the champions are well-trained and sends them out into the business to coach and communicate with their colleagues.

## Slide 6: Why is the role of an Executive Sponsor crucial for project success?
  An actively engaged executive sponsor is one of the top drivers of project success.
Adapted exhibit from “Creating organizational transformations”, July 2008, McKinsey Quarterly, www.mckinsey.com
Copyright© 2008 McKinsey & Company. All rights reserved. Reprinted by permission.

## Slide 7
Supporting Sponsors
Key messages
Outline the project’s 5 Ws (what, when, where, why’ and how)
How will benefit organization
Calls to action for supporting sponsors
Highlight resources to support transition
Employees
Key messages
Outline the project’s 5 Ws (what, when, where, why’ and how
How will benefit organization and end users
Calls to action for employees: start and stop behaviors
Highlight resources to support transition
Executive Sponsor
Executive Sponsor Communications

## Slide 8
Info
Support
Enthusiasm
Answers
Keep your team up-to-date on what’s coming and when
Be on hand to answer questions and help get support involved when needed
Answer ad-hoc questions and demonstrate features
Help show your team the advantages of OneDrive
How does a Champion help?

## Slide 9: Why are Champions important?
  Learning via coworkers is among the most effective and most used methods
  In a Microsoft End-User study, research indicates learning from co-workers is among the most effective and used
  methods in learning a new technology
SharePoint End-User Study, Apr 2013, Microsoft Corporation

## Slide 10: Office 365 Champions Program
  Stay Informed and Connected
https://aka.ms/O365Champions
Get your champions to sign up for this Microsoft led community, you’ll have access to following opportunities:
Regular email communications (community topics, latest news, tips and resources)
Regular champion-peer networking and sharing
Partnerships with Microsoft at premier events and meetups in your industry
Access to Microsoft subject matter experts and unique Office 365 training and content

## Slide 11: Stakeholders
Mott MacDonald developed a network of technology champions by engaging the employees who are most interested and enthusiastic about the new capabilities. The company makes sure the champions are well-trained and sends them out into the business to coach and communicate with their colleagues.
Stakeholder Group | Who
Executive Sponsor | 
Supporting Sponsor(s) | 
Success Owner | 
Champion(s) | 

## Slide 12
Plan executive sponsor communications
1
Build champions program
2
Use Executive Communications Planning deck
https://adoption.microsoft.com/files/onedrive/Executive-Communications-Planning.pptx
Create a plan using the Champion Program Plan
https://adoption.microsoft.com/files/Champion-Program-Plan-Template.pptx

## Slide 13
Scenarios

## Slide 14
  Allow teams to understand how OneDrive can help them achieve more
  Act as inputs and validation of OneDrive awareness messaging
  Support awareness and readiness activities by putting products in context; people will know when and how to use them
Identify Scenarios
What is a Scenario?
Scenarios cover the ways your people will use OneDrive to address business challenges or achieve defined goals.
Why Scenarios are important:

## Slide 15
General
Access files from all your devices
Work with anyone inside or outside your organization
Protect your work with enterprise grade security and compliance
Quickly find files that matter most
Finance
Simplify data gathering and spend less time on data validation
Secure your reports and update the way you distribute information
Access impactful analysis and provide actionable insights
Human Resources
Recruit new talent into your organization
Elevate employee onboarding and training
Develop people and retain top talent
Streamline personnel planning and reporting
Marketing
Conduct and analyze research on competitors, products, and audiences to identify opportunities and define business goals
Strategize and develop business and marketing plans to achieve business goals
Create successful marketing projects, including campaigns, events, and more
Review campaign performance, sales data, and market results relative to goals
Sales
Improve the way you identify new customers and build their trust
Modernize selling products, goods, and services
Generate better solutions to customer problems, create a more personalized sales experience, and build stronger relationships
Analyze industry trends, business performance, and customer behavior to optimize sales performance
OneDrive Scenarios
From gathering data to conducting analysis and sharing insights, here are some of the key things OneDrive can help with:
From recruiting new talent to improving the way organizations develop and retain people, here are some of the key things OneDrive can help with:
From researching market trends to executing campaigns, here are some of the key things OneDrive can help with:
From developing new leads to closing deals, here are some of the key things OneDrive can help with:
Easily and securely store and access your files from all your devices.

## Slide 16
Microsoft 365 Usage Analytics
Measure with Microsoft 365 Usage Analytics
  Basic OneDrive usage reports available in the admin center: Instructions on how to access and interpret the report are here

## Slide 17
Identify and prioritize OneDrive scenarios
1
Use Usage Scenarios for OneDrive to identify scenarios
https://adoption.microsoft.com/files/onedrive/Usage-Scenarios-for-OneDrive.pdf

## Slide 18
Awareness

## Slide 19: Awareness
PRE-LAUNCH
LAUNCH
POST-LAUNCH
Teaser Campaign
Campaign to raise awareness regarding the value OneDrive will provide
Highlight scenarios of value that OneDrive will provide to organization and key roles
Generate excitement and awareness regarding the project
Gain staff buy-in for project by outlining ‘what’s in it for them’
First Day Set Up
Communication and guide(s) to help end users get set up quickly and easily
Launch/Buzz Events
Events to kick-off OneDrive launch and support adoption post- launch
OneDrive scenario-focused events that showcase the user experience
Tips Campaign
Campaign focused on key tips for OneDrive to help employees get the most value from working in new ways
Make it top of mind for staff regarding how to work in new ways with OneDrive
Reinforce new behaviors and resources to support – outline key stop, start, continue behaviors

## Slide 20: Plan Communications
Define Objectives
Outline Audiences
Determine
Key Messages
Identify Senders
Outline Channels
Identify objectives for communication(s)
Define audiences for communications, including end user personas and project stakeholders (Sponsors, leadership, champions)
Answer the 5 Ws (who, what, when, where, why) and how
Outline the key project benefits for audiences
Identify senders that can influence key audiences identified
Outline how sponsor/success owner and champions can help amplify and scale key messages
Identify the channels that your key audiences engage with/on

## Slide 21: Use Available Templates
Role Based Awareness
Tips Campaign
Teaser Campaign
First Day Set Up
HR, Sales, Marketing, Finance awareness email templates
Email, flyer and poster templates
Launch email template and first day cheat sheet
Tips email templates and calendar sample
See Awareness at https://adoption.microsoft.com/en-us/onedrive/#awareness

## Slide 22
  The following are some resources, ideas, and tactics to help create an effective OneDrive launch:
  Keynote from executive sponsor to kick off event
  Booths/stations at onsite event that showcase/demo high-value OneDrive scenarios – scripted
  Run online engagement events using Skype Meeting Broadcast for team members in remote offices
  How to choose your launch event:
Plan Launch/Buzz Events
  Consider your goals for using OneDrive. How can your launch event support these objectives and these particular parts of the business?
  Consider your company culture. What types of activities will resonate with your leadership and your employees?
  Consider your time and resources. Can you mix and match different event activities to plan something that suits your needs and fits into your schedule?
  Consider existing company events. Is there an upcoming company event near the roll-out of OneDrive that could incorporate your launch?
Resources and tactics for an effective launch

## Slide 23
Encouraging
Ongoing Engagement
Increase OneDrive adoption over time with ongoing awareness and training activity.
Create a Yammer group to continue conversation on best practices and new features
Share success stories as to how people are using OneDrive in innovative and impactful ways
Periodically host additional engagement events like town hall meetings or lunch & learns to drive end user engagement
Set challenges for people and run competitions to celebrate the best ways they’ve used OneDrive to do work differently

## Slide 24
Plan awareness campaign with communication plan template
1
Plan launch event
2
Use the Launch/Buzz Event deck to plan your launch event
https://adoption.microsoft.com/files/onedrive/Launch-and-buzz-event-planning.pptx
Use Communication Plan template to plan your OneDrive awareness campaign
https://adoption.microsoft.com/files/onedrive/OneDrive-Adoption-Campaign-Project-Plan-Template.pptx

## Slide 25
Training

## Slide 26: Training
PRE-LAUNCH
LAUNCH
POST-LAUNCH
Plan
Goals, audience, scenarios & methods
Develop and update training materials
Train the Trainer
Train the instructors, helpdesk & champions
Deliver Training
Online, self-paced & instructor led
OneDrive Training Portal
Set up end user OneDrive training portal
Deliver Training
Online, self-paced & instructor led
Deliver Training
Online, self-paced & instructor led

## Slide 27
Develop training plan
1
Train help desk, champions, and training instructors
2
Use the End User Training deck to train the trainers
https://adoption.microsoft.com/files/onedrive/OneDrive%20instructor-led%20End%20User%20Training%20FINAL.pptx
Deliver training
3
Use the available online training materials to train end users
Use the OneDrive Training Plan Template to build your training plan
https://adoption.microsoft.com/files/onedrive/Training-Plan-Template.pptx
https://adoption.microsoft.com/en-us/onedrive/#end-user-product-training

## Slide 28
Next Steps

## Slide 29: Known Folder Move (KFM)
BEFORE
AFTER
As a next step consider implementing Known Folder Move (KFM). KFM makes it easier to move files in your users' Desktop, Documents, and Pictures folders to OneDrive. This lets users continue working in the folders they're familiar with and access their files from any device. It also helps you make sure your users' files are backed up in the cloud if anything happens to their device.
Users don’t have to change the way they work, and admins can protect and classify the content on the user’s PC that was previously local and therefore not visible to IT.
Learn more: https://learn.microsoft.com/en-us/sharepoint/redirect-known-folders

## Slide 30: Implementing Known Folder Move (KFM) via Group Policy
USER INTERVENTION NOT REQUIRED
WITH USER INTERVENTION
*User notification is optional, set in Group Policy

## Slide 31: User Triggered Known Folder Move (KFM)

## Slide 32: KFM FAQs
Can I automate this as an IT admin?
Yes. See information about group policies here.
Is there an Intune package I can use?
We are working to integrate the ADMX/ADML packages KFM with Windows Intune later this year.
Can I use this with Silent Account Configuration or other group policies?
Yes, you can use these group policies alongside any other group policies including Silent Account Configuration. Just make sure you don’t set policies that conflict with one another.
What operating systems does KFM work with?
Known Folder Move works with Windows 7, Windows 8/8.1 as well as Windows 10.
What is the difference between Folder Redirection and Folder Migration?
Folder Redirection redirects a local Windows folder to an equivalent folder in OneDrive but does not migrate any content from the local folder to OneDrive. That’s why folder redirection should only be used on brand new machines that don’t have existing content.
Folder Migration redirects a local Windows folder to an equivalent folder in OneDrive and does migrate the content from the local folder to an equivalent folder in OneDrive. Folder migration can be used on brand new or existing devices with or without content.
In general, we suggest you use folder migration over folder redirection whenever possible.
Are there any limitations on the files that can be moved to OneDrive as part of this process?
There are some limitations for supported files in the OneDrive sync client in general and those are listed here. In addition, there are some scenarios that KFM doesn’t support yet and will be documented in more detail in the future. One of those limitations is that locally created OneNote files can’t be moved to OneDrive through the KFM experience. If you have OneNote saved locally, please visit our support site on how to move it to OneDrive here.